Plan

2016/10
Task	Comments	Module	Status	Date
Add font config for Find Panel.	Only for text controls. Not for labels, text buttons.	Preference / Font	Done	2016/10/21
Support ‘\t‘ for find.		Find & Replace
Find using regex: remove cross-line support. Line by line instead.		Find & Replace	Done	2016/10/21
Replace (no regex).		Find & Replace
Add unit test for find functions of class TextBuffer.		Find & Replace
Disable “Match Whole Word” when “Use Regex” is on.	\b can’t match the EOL.	Find & Replace

2016/08
Task	Comments	Module	Status	Date
Add Icon Size config.	Support 3 different resolutions of icons: Low, Medium, High.	Preference	Done	2016/8/24
Merge the fonts of Line Number and Text Editor.	对这两个区域，允许两种字体，并不能改善界面。反而会因为不一致而使界面变得丑陋。而且以鼠标滚轮调整字体大小时，最好能同时改变两者。	Preference / Font	Done	2016/8/24

2016/07
Task	Comments	Module	Status	Date
Use wxTextCtrl instead of wxComboBox for Find Panel. / wxComboBox has a drop-down icon to show the find history. But it doesn't look well on GTK+. / Use a bitmap button with a popup menu. / Popup history menu when key UP/DOWN is pressed.		Find Panel	Done	2016/8/19
Chinese doesn't display fully in vertical in the Find Panel combo boxes on GTK+.	Windows doesn't have this issue. / wxComboBox has been replaced by wxTextCtrl.	Find Panel	Done	2016/8/19
Add check status to file encoding menu, file format menu and file type menu.	Just like Tab Options menu. / Canceled reason: Much code has to be added while the UX seems not very improved.	Status Bar	Canceled	2016/8/19
Group find and replace menu items to "Find & Replace".		Menu	Done	2016/7/1